## Slide 1
C2B iPawnshop System DevelopmentGantt Chart
Estimation
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
API Development for payments
Security implementation (encryption)
Notification system
Deployment of System

## Slide 2
C2B iPawnshop System DevelopmentGantt Chart
Actualization Group Work (ABCDJhaJed)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29: | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
ABCDJJ
ABCDJJ
#cramming malala
LEGEND:
A – Alexxa Concepcion
B – Bea Ramos
C – Cyrel Bucad
D – Daisy Rei Barce
JHA – Jhana Loraine Raquid
JED – Jed Ismael Polong
ABCDJJ
D-Jed
ABCDJJ
D-Jed
BCD-Jha-Jed
D-Jha-Jed
C-Jed
Jed
D-Jed
System Presentation
ABCD-Jha-Jed
C-Jed
C-Jed

## Slide 3
C2B iPawnshop System Development Gantt Chart
Actualization Individual Work (A)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
Lahat naman po nag brainstorm
PPT generator
Landing page; Home page (FAQsSec); Footer (For all possible pages); About Us page; User Profile Interface ---------------------------------------------------------------------------------------------------------------------
Landing page, Home page, About Us Refinement ------------------------------------------------------------------------------------
System Presentation

## Slide 4
C2B iPawnshop System Development Gantt Chart
Actualization Individual Work (B)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
System Presentation
Lahat naman po nag brainstorm
PPT generator
About Us UI and Refinement; Admin System; SanglaEstimator UI; Sangla form UI; Footer; Tubos UI
Sangla form UI implementation; Tubos UI implementation

## Slide 5
C2B iPawnshop System Development Gantt Chart
Actualization Individual Work (C)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
Graphic Design (Logo, Cover); Home page (SanglaEstimatorSec, TutorialSec); Marketplace Design; Branches page refinement; Sangla page refinement; Sangla Requests page interface
Sangla Requests page -----------------------------------------------------------------------------------------------------------
Design Marketplace page -------------------------------------------------------------------------------------------------------
Taga check ng overall performance and tagagawa checklist of errors and issues to address ---------------------------
Lahat naman po nag brainstorm
Presentor
System Presentation

## Slide 6
C2B iPawnshop System DevelopmentGantt Chart
Actualization Individual Work (D)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
Lahat naman po nag brainstorm
PPT generator
Marketplace page interface; Sangla form interface; Tubos interface; Tubo UI refinement; Branches page UI; User Profile UI; Admin System -------------------------------------------------------
Log in interface ------------------------------------------------------------------------------------------
Marketplace; Tubos; Tubo; Sangla Uis --------------------------------------------------------------------------------------------
Marketplace UI -------------------------------------------------------------------------------------------------------------------------
System Presentation

## Slide 7
C2B iPawnshop System Development Gantt Chart
Actualization Individual Work (Jha)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
System Presentation
Lahat naman po nag brainstorm
PPT generator
Marketplace UI implementation; Tubo UI
Marketplace UI
Marketplace UI implementation; Tubo UI
Admin Page UI and Implementation
Marketplace, Admin Page and Tubo UI Refinement

## Slide 8
C2B iPawnshop System DevelopmentGantt Chart
Actualization Individual Work (Jed)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
System Presentation
Lahat naman po nag brainstorm
Presentor
Home page UI Refinement (Sliding Cover); NavBar; Cart UI, Notif UI
Login page refinement
Sangla, SanglaRequests, Tubo, Tubos Connection to NavBar and other pages
Marketplace Database;
Marketplace refinement and database
Troubleshooting of issues and errors; Connections of pages
Notif UI Design and Push Notif System
Troubleshooter
Troubleshooter